| River Otter Website Re-Design Proposal | Project Overview Redesign the River Otter website to provide a modern, professional web presence that clearly communicates the company's mission, technology, and services while improving usability, accessibility, and maintainability. The redesigned website will emphasize a clean visual aesthetic, improved user experience, mobile responsiveness, and future scalability. Prepared by: Jon Scott Prepared for: Amelia Thomas |
| --- | --- |

Table of Contents

Project Scope	2

Phase 1 – Discovery & Planning  (6-8 hours)	2

Phase 2 – Design (20-25 hours)	2

Phase 3 – Website Development (35-40 hours)	2

Phase 4 – Content Integration (10-12 hours)	2

Phase 5 – Testing & Launch (8–10 Hours)	3

Total Estimated Hours: 79-95 Hours	3

Project Cost	3

Website Maintenance (optional)	3

Project Timeline	4

Acceptance	4

# Project Scope

### Phase 1 – Discovery & Planning  (6-8 hours)

- Initial planning meeting(s)

- Review existing website

- Define project goals

- Site architecture planning

- Identify content and media requirements

### Phase 2 – Design (20-25 hours)

- Modern visual redesign

- Responsive page layouts

- Improved navigation

- Accessibility improvements

- Mobile-first design

- Brand consistency

### Phase 3 – Website Development (35-40 hours)

- Front-end development

- Responsive implementation

- Navigation and page structure

- Interactive elements

- Performance optimization

- Basic SEO improvements

- Clean, maintainable code

Phase 4 – Content Integration (10-12 hours)

- Import existing content

- Optimize images

- Configure contact forms

- Internal linking

- Content formatting

### Phase 5 – Testing & Launch (8–10 Hours)

- Cross-browser testing

- Mobile device testing

- Bug fixes

- Performance review

- Final deployment

# Total Estimated Hours: 79-95 Hours

# Project Cost

Fixed Project Price: $5,000

This proposal covers the scope described above.

Additional features outside the agreed project scope, including custom backend development, database integration, API integrations, dashboards, or other advanced functionality will be quoted separately or billed hourly with client approval.

Additional Development Rate: $75 per hour.

# Website Maintenance (optional)

Website Care Plan $250 per month

Includes:

- Website software updates

- Security monitoring

- Routine maintenance

- Website backups

- Up to one hour of minor content updates each month

- Basic technical support

Additional development requests beyond the included maintenance are billed at $75 per hour.

# Project Timeline

Estimated completion time will depend on project scope, feedback turnaround, and content availability. A detailed schedule will be established after project approval.

# Acceptance

Upon approval of this proposal, work will begin according to the agreed schedule. Payment Terms

- 50% of the project fee ($2,500) is due upon project approval and prior to the start of development.

- The remaining 50% ($2,500) is due upon project completion and prior to final website deployment.

- Any additions or modifications outside the original project scope may require a revised estimate or be billed at the agreed hourly rate of $75 per hour.

By signing below, both parties acknowledge acceptance of the project scope, pricing, and payment terms outlined in this proposal. Thank you for the opportunity to work with River Otter. I look forward to helping create a modern, effective website that supports your mission and future growth.

Accepted By:

Signature: ________________________________________________ Date: ____________________

Amelia Thomas

Chief Executive Officer

River Otter

Prepared By:

Signature: ________________________________________________ Date: ____________________

Jonathan Scott

Founder | Lanzar

Web Design • Development • Digital Solutions